MoodMate Backend

Full Project Audit Report

Microservices port, feature build-out, and verification status

Prepared July 15, 2026

# 1. Executive Summary

MoodMate's backend began as a single Spring Boot monolith and was fully re-architected into 12 independent microservices behind a single Spring Cloud Gateway, one Postgres schema per service. Beyond the port itself, this phase closed every gap found in a full frontend-to-backend API audit: password reset, avatar upload, push notifications, self-service admin setup, an admin dashboard, a streak-shield gamification feature, a new crisis-alert triage service, and a new AI chat + insights service backed by Groq.

Every one of the 12 services compiles cleanly via the real Maven Wrapper, individually and as a full reactor build. A cross-reference symbol check (every referenced class against every class that actually exists) passed clean on all 12 services. The one existing unit test suite (12 tests covering the gamification/streak engine) passes in full.

What has not yet happened is a live runtime pass: starting every service together and exercising the app end to end on a real device, including a real Paystack sandbox transaction. That is the recommended next step and is called out in detail in Section 8.

# 2. Architecture Overview

## 2.1 Gateway-centric JWT trust model

A JWT is issued and verified in exactly one place: moodmate-gateway. On a valid token, the gateway injects X-User-Id and X-User-Role headers onto the forwarded request; every downstream service trusts those headers rather than re-validating the token itself. This keeps JWT/crypto logic in one place and means adding a new authenticated service is a routing change, not a security change.

## 2.2 Schema-per-service

All services share one physical Postgres instance for simplicity of local development, but each owns its own schema (auth, mood, support, community, wellness, wallet, journal, gamification, admin, crisis, ai) and each schema is created and migrated independently via that service's own Flyway migrations. No service's JPA layer can see another service's tables.

## 2.3 Internal-only endpoints

Where one service genuinely needs data from another (e.g. wellness-service reading a user's leaf balance from wallet-service, or moodmate-ai filing a crisis alert), that call goes over plain HTTP directly to the owning service's own port, at a path under /internal/** that carries no gateway route at all. An end-user's JWT can never reach these paths even if they tried, because the gateway simply has no route that would forward there. moodmate-admin is the one deliberate, documented exception: a read-only reporting service that queries other services' schemas directly via JdbcTemplate, justified in detail in its own class-level Javadoc, and safe only because it is read-only, never on a user-facing request path, and all schemas share one Postgres instance under one DB user.

## 2.4 Secrets handling

No credential (Paystack keys, Gmail app password, Groq API key, JWT secret) is ever hardcoded into a file or committed. Every one is read from an environment variable at startup, each with a clearly-labeled dev-only fallback where a fallback exists at all (e.g. the JWT secret), and services that need a real key to function (mail, Groq) fail fast with a clear error message rather than silently misbehaving when the key is missing.

# 3. Service Inventory

| Service | Port | Schema | Purpose |
| --- | --- | --- | --- |
| moodmate-gateway | 8080 | — | Single public entry point. Routes by path, validates JWTs, injects trust headers. |
| moodmate-auth | 8091 | auth | Signup/login/guest, admin-setup, forgot/reset password, profile, avatar upload, push tokens. |
| moodmate-mood | 8092 | mood | Mood check-ins, trend/analytics, internal trend endpoint for insights. |
| moodmate-support | 8093 | support | Counsellors, appointments, conversations/messages, public SOS resources. |
| moodmate-community | 8094 | community | Posts and reactions. |
| moodmate-wellness | 8095 | wellness | Daily goals, tree XP/streak, streak shield, wellness hub (articles/events). |
| moodmate-wallet | 8096 | wallet | Leaf balance, tree skins, subscriptions, Paystack checkout/webhook. |
| moodmate-journal | 8097 | journal | Journal entries (with crisis-keyword detection), gratitude jar. |
| moodmate-gamification | 8098 | gamification | Achievements, missions. |
| moodmate-admin | 8099 | admin | Dashboard stats, counsellor whitelist; read-only cross-schema reporting. |
| moodmate-crisis | 8100 | crisis | Crisis-alert triage for counsellors/admins; created internally by ai/journal. |
| moodmate-ai | 8101 | ai | AI chat via Groq (with crisis-keyword detection), /api/insights. |

# 4. Feature Build-Out This Phase

The following were built from scratch this phase, each because the frontend already called an endpoint that had no backend behind it at all, discovered via a full audit of every file under the frontend's src/api/ directory against the then-current backend.

- Password reset — POST /api/auth/forgot-password and /reset-password, Gmail SMTP, 6-digit OTP hashed with the same PasswordEncoder used for real passwords, single-use, time-limited, and deliberately indistinguishable in response shape whether the email exists or not (standard enumeration-prevention practice).

- Avatar upload — POST /api/users/me/avatar, local-disk storage, served back out via a dedicated public /media/** route; validated content type and 5MB size cap.

- Push tokens — PUT/DELETE /api/push/token, re-registration re-points a device's token to a new account rather than accumulating stale rows.

- Admin self-setup — POST /api/auth/admin-setup, a “first person to call it becomes admin” flow matching the frontend's own screen copy, permanently disabled the moment one ADMIN account exists.

- Admin dashboard — GET /api/admin/stats and full whitelist CRUD, replacing a mismatch where the frontend called endpoints the service never exposed.

- Streak shield — POST /api/wellness/streak/shield; a real daily-rollover break check (not previously exposed on a plain read) plus a purchasable shield that absorbs exactly one streak break; required a new debit endpoint on wallet-service since only credit existed before.

- moodmate-crisis (new service) — counsellor/admin alert triage, created only via an internal endpoint called by moodmate-ai and moodmate-journal.

- moodmate-ai (new service) — AI chat via Groq's OpenAI-compatible API, chat history, and GET /api/insights (deterministic wellness/sentiment scoring from mood-service data, Groq-generated narrative text with a templated fallback).

- Journal crisis detection — the same keyword-detection design as AI chat, applied to journal entries on create and update.

# 5. Frontend–Backend Compatibility Audit

Methodology: every file under the frontend's src/api/ directory was read in full and every HTTP call it makes was checked against the corresponding backend controller for path, method, request shape, and response field names — not just “does a route exist,” since a shape mismatch fails just as hard as a missing route.

| Area | Issue found | Resolution |
| --- | --- | --- |
| Auth | admin-setup, forgot/reset password, avatar upload: called by frontend, no backend at all | Built (Section 4) |
| Push | PUT/DELETE /api/push/token: no backend | Built (Section 4) |
| Admin | Frontend calls /api/admin/stats and /whitelist; service only exposed /health-pulse and /analytics/* | New endpoints added, matching frontend exactly |
| Wellness | hasStreakShield expected on every state response; POST /streak/shield called; neither existed | Built (Section 4) |
| Crisis | Full counsellor/admin UI already shipped; zero backend anywhere | New moodmate-crisis service |
| Insights | GET /api/insights called; zero backend anywhere | Built into moodmate-ai |
| AI chat | Full chat UI already shipped; zero backend anywhere | New moodmate-ai service (text only — see Section 9) |
| Gateway routing | GET /api/sos/resources is called deliberately unauthenticated by the frontend, but shared a route with /api/support/** under JwtAuthFilter, so the gateway itself rejected it with 401 | Split into its own public route, found and fixed during the final route audit |

# 6. Security & Safety Notes

- The SOS-routing bug above (Section 5) meant the app's one hard product/ethics rule — crisis resources must never require login — was silently broken at the infrastructure layer even though the service code itself never required auth. Caught by a systematic route-by-route audit against every frontend call, not by manual inspection.

- Crisis keyword detection (both AI chat and journal entries) is a deliberately broad, case-insensitive substring heuristic — explicitly documented in code as not a clinical screening tool. False positives (a phrase used casually) are an accepted trade-off; false negatives are treated as the far worse failure mode, so the keyword lists lean broad rather than narrow.

- A crisis-alert filing failure (moodmate-crisis unreachable) is logged and swallowed, never allowed to block the underlying user action — a chat reply or a journal save must always succeed even if the safety-net alert fails to file.

- moodmate-admin's cross-schema database reads are the one intentional exception to schema isolation, documented at the class level with the specific reasoning (read-only, never user-facing, single Postgres instance) and the explicit statement that this pattern would need to become real internal HTTP endpoints if any service ever moved to a truly separate database.

- Every credential is environment-variable-only; none is committed or hardcoded anywhere in the codebase.

# 7. Verification Status

| Check | Result |
| --- | --- |
| Full reactor compile (mvnw compile, all 13 modules) | BUILD SUCCESS |
| Per-service cross-reference symbol check (all 12 services) | Clean — no missing symbols |
| GoalEngineTest (streak/shield unit tests) | 12/12 passed |
| Gateway route audit vs. full frontend API surface | Complete — 1 real bug found and fixed (SOS routing) |
| End-to-end runtime test (all services + mobile app together) | NOT YET DONE |
| Live Paystack sandbox transaction | NOT YET DONE |

# 8. Known Limitations & Open Items

- AI chat is text-only. The frontend's request shape also carries audioBase64/imageBase64 fields, but no speech-to-text or vision API credential was available (only a Groq text key) — those inputs are rejected with a clear error rather than silently ignored or faked.

- The Groq model default (llama-3.3-70b-versatile) could not be verified against Groq's current live model list — a web search attempt hit a session rate limit during this phase. It is overridable via GROQ_MODEL without a code change if it turns out to be deprecated.

- No automated integration or end-to-end tests exist beyond the one GoalEngine unit test suite. Every other verification in this report is compile-time (does it build, do all referenced symbols exist) rather than runtime (does it behave correctly against a live database and a live frontend).

- The wellness-service daily-rollover streak-break check now runs on every read as well as on toggle, but there is still no scheduled/cron job anywhere in the system — all “time-based” logic in this app is lazily evaluated on request, which is adequate for this app's scale but worth knowing if that assumption ever changes.

- moodmate-auth's DataInitializer (optional demo-admin seeding) intentionally diverges from the original monolith's behavior of unconditionally seeding hardcoded credentials on every startup — it is off by default and requires an explicit password via environment variable. This is a deliberate security improvement, not an unresolved gap; the real path to an admin account is the self-service admin-setup screen.

# 9. Environment Variables Reference

| Variable | Used by | Purpose |
| --- | --- | --- |
| DB_URL / DB_USERNAME / DB_PASSWORD | every service | Postgres connection |
| JWT_SECRET | gateway, auth | Must match exactly between the two |
| PAYSTACK_SECRET_KEY / PAYSTACK_PUBLIC_KEY | wallet | Checkout, webhook, verify |
| MAIL_USERNAME / MAIL_PASSWORD | auth | Password-reset emails (Gmail App Password, no spaces) |
| GROQ_API_KEY | ai | AI chat and insights narrative generation |
| GROQ_MODEL | ai | Optional override of the default chat model |
| PUBLIC_BASE_URL | auth | Embedded into avatar URLs; must match the frontend's backend IP |
| AVATAR_STORAGE_DIR | auth | Optional; local disk path for uploaded avatars |
| SEED_DEMO_ACCOUNTS / SEED_ADMIN_PASSWORD | auth | Optional, off by default demo-admin seeding |

# 10. Recommendations / Suggested Next Steps

- Run a full live pass: start every service together, point the mobile app at the gateway, and click through signup, check-in, journal (including one deliberate crisis-keyword entry to confirm the alert actually appears in the counsellor view), community, wallet/Paystack, gamification, streak shield, admin dashboard, and AI chat.

- Use Paystack's published test card numbers for the checkout flow — do not use a real card even with test-mode keys.

- Confirm the Groq model id against console.groq.com/docs/models before any demo, given the model-list verification gap noted in Section 8.

- Decide deliberately who becomes the first admin account, given admin-setup has zero gating beyond “first request wins.”

- Consider adding at least a thin integration test per service (spin up with an in-memory or test-container Postgres, hit the real controller) before this goes in front of any external reviewer, since current verification is compile-time only.