MoodMate

Missing Features Report & Implementation Plan

Version 1.0  |  July 2026  |  For Review & Approval

1.  What Already Exists

The following areas are fully built and production-ready. This plan does not touch any of them.

| Feature | What it covers |
| --- | --- |
| Role-based architecture | Student, Counsellor, Admin roles with separate tab navigators, dashboards, and route guards. |
| Authentication & security | JWT login/signup, OTP password reset, bcrypt hashing, rate limiting, magic-byte avatar upload, nightly cleanup. |
| Serene Pulse design system | Coral #FF6F4D, sage #7DBE9E, #FFF7FE surface, glassmorphism GlassView, Liquid Glass tab bar with Ionicons. |
| Mood check-in & history | CheckInScreen, MoodHistoryScreen, EmotionWheel — full mood tracking flow. |
| Journal | JournalScreen, JournalEntryScreen, JournalViewScreen with mood emoji and title. |
| Gamification | WellnessTreeScreen, XPBar, DailyMissionCard, BadgeShelf — XP, streaks, badges. |
| Wellbeing activities | Breathing session, Grounding, Bubble Pop, Game — all with celebrations. |
| Quabble-inspired features | Worry Box, Safe Place, Proud Dandelion — emotional expression tools. |
| Gratitude Jar | GratitudeJarScreen with entry creation and history. |
| Community feed | Posts, likes, delete — fully wired to backend. |
| Shop & wallet | ShopScreen with item browsing; wallet balance on backend. |
| SOS & crisis resources | SOSScreen with emergency contacts and hotlines. |
| Counsellor suite | Dashboard, appointments, conversations list, 1-on-1 chat. |
| Admin dashboard | AdminDashboardScreen — user and counsellor oversight. |
| Backend boundary hardening | common/api interfaces (UserLookupApi, WalletInternalApi, SkinLookupApi) ready for microservice extraction. |

2.  Missing Features (Gap Analysis)

The following features appear in the design spec but do not yet exist in the codebase.

| Priority | Feature | What is missing |
| --- | --- | --- |
| HIGH | AI Insights Screen | No InsightsScreen.tsx. The spec requires an AI narrative card, mood trend charts, wellness score, and growth forecast panel — all powered by Groq AI. |
| HIGH | Groq AI Integration (backend) | No backend service or route for Groq exists. The AI Insights screen cannot function without it. Groq will receive 7 days of mood and journal data and return a natural-language summary. |
| HIGH | Sentiment Analysis Engine | No system reads journal text to detect emotional tone. The spec calls for automatic sentiment scoring (positive / neutral / negative) on each journal entry that feeds the Insights screen. |
| MEDIUM | Predictive Wellness Forecasting | No predictive model exists. The spec calls for a 48-72 hour dip prediction based on mood history patterns, shown as a warning banner on the Insights screen. |
| MEDIUM | Study Sync / Study Companion | No StudySyncScreen.tsx or related flow. The spec describes a Pomodoro-style focus timer with mood check-ins between sessions. |
| LOW | Wellness & Work Correlation Chart | No chart linking study sessions to mood scores. Part of the AI Insights screen visualisation. |
| LOW | System Pulse Admin Portal (web) | The spec mentions a web-based admin portal. The current app is mobile-only. This requires a separate web project. |

3.  Implementation Plan

Three phases. Each compiles and runs independently. No phase begins until you approve it.

Phase 1  -  Groq AI Backend Integration

Estimated effort: 1-2 days   |   Risk: Low   |   Purely additive — no existing files broken

A single new Spring Boot package (ai/) is added. No existing services, repositories, migrations, or tests are touched.

Files to CREATE (backend)

NEW com.moodmate.backend.ai.GroqClient

HTTP client calling the Groq chat completion endpoint. Reads GROQ_API_KEY from env var.

NEW com.moodmate.backend.ai.InsightsService

Fetches last 7 days of mood check-ins + journal entries via existing repositories.

Builds a prompt and calls GroqClient. Returns InsightsResponse DTO.

NEW com.moodmate.backend.ai.InsightsController

GET /api/insights — JWT-protected. Returns InsightsResponse.

NEW com.moodmate.backend.ai.dto.InsightsResponse

Fields: narrativeSummary, sentimentScore, wellnessScore, forecastAlert, generatedAt.

Files to MODIFY (backend)

MODIFY application.yml — add groq.api-url and groq.model config keys (values from Render env vars).

Safety guarantees

Zero modifications to existing files except application.yml (two new keys only).

GROQ_API_KEY stored only as a Render environment variable — never in source code.

If Groq is unreachable, endpoint returns HTTP 503 with a clear JSON error. No crash.

Rate-limited by the existing RateLimitFilter — no new security surface.

InsightsService accesses user data via the existing UserLookupApi interface (boundary intact).

Phase 2  -  AI Insights Screen (Frontend)

Estimated effort: 2-3 days   |   Risk: Low   |   New screen file, minimal nav change

Add the InsightsScreen and wire it into MainTabs. No existing screens are modified.

Files to CREATE (frontend)

NEW src/screens/insights/InsightsScreen.tsx

AI narrative card (Groq summary text in a GlassView card).

Sentiment score gauge (positive / neutral / negative).

Wellness score ring.

Forecast alert banner (amber, if dip predicted).

Wellness & Work correlation mini-chart.

All styled with existing tokens (coral, sage, GlassView, BlurView, Ionicons).

NEW src/api/insights.ts

API helper that calls GET /api/insights and maps to a typed InsightsData interface.

Files to MODIFY (frontend)

MODIFY src/navigation/MainTabs.tsx — add Insights tab (sparkles icon, one line added).

MODIFY src/navigation/types.ts — add Insights to MainTabParamList (one line added).

Safety guarantees

InsightsScreen is a new file. No existing screen logic is changed.

If the backend is unavailable, the screen shows a skeleton placeholder with a retry button.

React Navigation tab addition is non-breaking by design.

Phase 3  -  Study Sync (Future, Separate Approval)

Estimated effort: 3-4 days   |   Risk: Low   |   NOT built until Phases 1 & 2 are approved and live

Study Sync is a Pomodoro-style focus timer with mood check-ins between sessions. Listed here for completeness only.

Planned approach (subject to change at approval time)

New StudySyncScreen.tsx — 25 min focus / 5 min break Pomodoro timer.

Short mood check-in prompt between sessions (reuses CheckInScreen logic).

Session history stored with AsyncStorage — no backend changes needed initially.

Correlation data fed into AI Insights screen in a future iteration.

Explicitly deferred (not in this plan)

System Pulse web admin portal — requires a separate React / Next.js project.

Biometric flow state tracking — requires device sensor integration.

4.  Risk Assessment

Every risk that could affect existing functionality has been evaluated.

| Risk | Safe? | Explanation |
| --- | --- | --- |
| Will Phase 1 break the existing backend? | No. | The ai/ package is entirely new. No existing service, repository, entity, or migration is modified. All 8 existing tests continue to pass. |
| Will adding a new tab break navigation? | No. | React Navigation is designed to accept additional screens. Adding one entry to MainTabs.tsx and types.ts is the minimum possible change. |
| Will the Groq API key be exposed? | No. | Key is read from a Render environment variable (GROQ_API_KEY) at runtime. It never appears in source code, git history, or application logs. |
| Will Groq outages break the app? | No. | InsightsService catches all HTTP errors and returns a graceful error DTO. InsightsScreen shows "Try again later." No other screen is affected. |
| Will database migrations be required? | No. | Groq responses are generated on demand and not persisted. V1-V7 migrations are untouched. Phase 3 may add a V8 migration, reviewed before execution. |
| Could the new screen hurt performance? | No. | The Insights API is called once on screen mount with a loading skeleton shown. No polling or background sync. No impact on other screens. |
| Is the boundary-hardening intact? | Yes. | InsightsService will access user data via the existing UserLookupApi interface, preserving the common/api boundary established in the previous phase. |
| Will TypeScript compilation break? | No. | InsightsScreen and api/insights.ts are new files. The only existing file changes are single-line additions to MainTabs.tsx and types.ts. |

5.  Approval Checklist

Confirm each phase before work begins. Phases 1 and 2 are sequential (backend before frontend).

[ ]  Phase 1 - Groq AI backend

Approve to start  /  Hold

[ ]  Phase 2 - AI Insights screen (frontend)

Approve to start  /  Hold

[ ]  Phase 3 - Study Sync

Approve to start  /  Hold  /  Defer indefinitely

[ ]  System Pulse web portal

Include in future roadmap  /  Drop from scope

This document is a planning artefact. No code has been written yet. All implementation begins only after your approval.